**RISK TABLE**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Risk Summary** | **Risk Category** | **Probability** | **Impact(1-4)** | **RMMM** |
| Android Permissions denied | Technical Risk | 20-30% | 1 | We will Pop-up permission approval repeatedly |
| Application Update | Technical Risk | 40-50% | 2 | We will generate Pop-up to update Application compulsorily |
| New Android Version Support | Technical Risk | 20-30% | 3 | We will provide update for latest Android Versions |
| Do the developers have  Enough knowledge about the domain? | Experience Risk | 30-50% | 1 | We will provide the required knowledge about the Domain (Reference link,Videos ) |
| Does this Project  Will be completed om time? | Experience Risk | 30-50% | 1 | We have Time Scheduling and  [Traceability matrix](https://classroom.google.com/u/0/c/MTAwNzc0MTIwNjda/a/MTE1MTE0Mzg5NTJa/details) for that. |
| Does the customer have a solid idea of what is required? | Customer Related Risk | 60% | 3 | We can have feedback after the initial version of app is realized and can improve/add functionalities |

Impact – (1) catastrophic (2) critical (3) marginal (4) negligible